Comprehensive Test Plans, Test Cases, and Test Execution Results (Unit, Integration, UAT)

Odoo ERP Integration

Jan-April 2025

A. Test Plan Overview

- Define testing scope, objectives, resources, schedules, and deliverables.

- Include all testing types: Unit Testing, Integration Testing, User Acceptance Testing (UAT).

- Specify entry and exit criteria, defect management, and reporting mechanisms.

B. Testing Types

| Test Type | Purpose | Responsibility | Environment | Tools |
| --- | --- | --- | --- | --- |
| Unit Testing | Verify individual components/modules | Development Team | Dev environment | PyTest, JUnit, Postman |
| Integration Testing | Validate interfaces and data flow between systems | QA Team | QA environment | SoapUI, Postman, Selenium |
| User Acceptance Testing (UAT) | Confirm system meets business requirements | Business Users & QA | Staging/Pre-prod | Jira, Zephyr, TestRail |

C. Test Cases

| Test Case ID | Module | Description | Preconditions | Steps | Expected Result | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC_BILL_001 | Billing | Verify invoice generation after payment | Valid customer data | 1. Generate invoice 2. Validate amount | Invoice created with correct amount | Pass |  |
| TC_INT_002 | Integration | Validate API data sync between OSS/BSS & Odoo | API endpoint ready | 1. Trigger API call 2. Verify data in Odoo | Data matches source system | Fail | Issue logged |
| TC_UAT_003 | CRM | Validate customer creation workflow | User logged in | 1. Create customer 2. Verify record creation | Customer exists in CRM module | Pass |  |

D. Test Execution Results

- Document results for each test cycle.

- Track defects by severity and resolution status.

- Summarize overall test coverage and quality status.

| Test Cycle | Total Tests | Passed | Failed | Blocked | Defects Logged | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Unit Test | 120 | 118 | 2 | 0 | 2 | All critical fixed |
| Integration | 80 | 75 | 5 | 0 | 5 | API retry issues noted |
| UAT | 40 | 39 | 1 | 0 | 1 | Minor UI glitch |

6. Change Request Logs and Implementation

Project: Odoo ERP Integration for Safaricom Telecom
Version: 1.0
Date: [Insert Date]

A. Change Request (CR) Log Structure

| CR ID | Date Raised | Requester | Description of Change | Impact Assessment | Priority | Status | Resolution Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 | 2025-07-01 | Business Analyst | Add discount module to Billing | Medium (Scope & Schedule) | High | Implemented | 2025-07-10 | Completed on time |
| CR-002 | 2025-07-05 | QA Tester | Fix API data sync error | High (Integration Risk) | Critical | In Progress |  | Root cause identified |
| CR-003 | 2025-07-07 | User Training Lead | Add user role for support staff | Low (Minor Scope Change) | Medium | Approved |  | Scheduled for next release |

B. Change Request Process

- Request Submission: Stakeholders submit formal change requests.

- Impact Analysis: Project Manager and technical leads evaluate impact on scope, cost, schedule, and risk.

- Approval: Change Control Board (CCB) reviews and approves/rejects requests.

- Implementation: Approved changes are scheduled and implemented by the development team.

- Testing & Validation: Changes undergo appropriate testing cycles.

- Documentation & Communication: Update project documentation and communicate changes to stakeholders.

C. Tools and Tracking

- Use tools like Jira, ServiceNow, or Azure DevOps to log and track changes.

- Maintain audit trails for compliance and traceability.