Data Migration Scripts, Logs, and Validation Reports

Odoo ERP Integration

Jan-April 2025

A. Purpose

To provide a structured framework for developing, executing, and documenting data migration processes from legacy telecom systems into the Odoo ERP, ensuring accuracy, traceability, and accountability.

B. Data Migration Scripts

1. Script Types

| Script Type | Description | Technologies / Tools |
| --- | --- | --- |
| Extraction Scripts | Extract data from legacy OSS/BSS, billing, CRM systems | Python, SQL, Shell scripts |
| Transformation Scripts | Cleanse, format, and map data to Odoo-compatible structures | Python (Pandas), SQL |
| Load Scripts | Insert transformed data into Odoo database | Odoo ORM APIs, PostgreSQL SQL |
| Validation Scripts | Verify data completeness and integrity post-load | Python, SQL validation queries |

2. Best Practices

- Modular script design for reusability and maintainability.

- Parameterize scripts for environment and dataset flexibility.

- Logging incorporated for each step to capture successes and failures.

- Version control using Git or equivalent.

C. Migration Logs

1. Log Contents

- Start and end timestamps of each migration batch.

- Number of records processed, successfully migrated, and failed.

- Detailed error messages with context (record ID, field name).

- System resource usage and performance metrics.

2. Log Management

- Centralized log storage using ELK stack, Splunk, or cloud logging services.

- Automated alerts triggered on failures or threshold breaches.

- Regular review cycles during migration testing and production runs.

D. Validation Reports

1. Report Types

| Report Type | Description | Frequency | Owner |
| --- | --- | --- | --- |
| Record Count Reconciliation | Compare source vs target record counts | After each migration batch | Data Migration Lead |
| Data Quality Report | Identify missing, duplicate, or invalid data | After data cleansing and migration | QA Team |
| Referential Integrity Report | Verify relationships between tables/entities | After data load | QA Team |
| Performance Summary Report | Assess migration execution time and resource usage | After each migration run | Project Manager |

2. Report Format

- Summary dashboard with KPIs and trends.

- Detailed listings of discrepancies and remediation status.

- Recommendations for corrective actions.

- Sign-off section for validation by business and technical leads.

E. Sample Script Snippet (Python)

import logging

import psycopg2

# Setup logging

logging.basicConfig(filename='migration.log', level=logging.INFO, format='%(asctime)s %(levelname)s:%(message)s')

def extract_data():

try:

# Connect to legacy database

conn = psycopg2.connect("dbname=legacy_db user=admin password=secret")

cursor = conn.cursor()

cursor.execute("SELECT customer_id, name, balance FROM customers WHERE active = TRUE")

data = cursor.fetchall()

logging.info(f"Extracted {len(data)} records")

return data

except Exception as e:

logging.error(f"Error during extraction: {e}")

raise

def transform_data(records):

transformed = []

for r in records:

# Example transformation: Normalize names to uppercase

transformed.append((r[0], r[1].upper(), r[2]))

logging.info(f"Transformed {len(transformed)} records")

return transformed

def load_data(records):

try:

conn = psycopg2.connect("dbname=odoo_db user=odoo password=secret")

cursor = conn.cursor()

for rec in records:

cursor.execute("INSERT INTO res_partner (id, name, credit) VALUES (%s, %s, %s) ON CONFLICT (id) DO UPDATE SET name = EXCLUDED.name, credit = EXCLUDED.credit", rec)

conn.commit()

logging.info(f"Loaded {len(records)} records into Odoo")

except Exception as e:

logging.error(f"Error during loading: {e}")

conn.rollback()

raise

if __name__ == "__main__":

data = extract_data()

transformed_data = transform_data(data)

load_data(transformed_data)