Development and Deployment of Integration Interfaces (APIs/Middleware

Odoo ERP Integration

Jan-April 2025

A. Purpose

To design, develop, test, and deploy robust integration interfaces enabling seamless communication between Odoo ERP and external telecom systems such as OSS/BSS platforms, mobile money gateways, and other third-party applications.

B. Integration Interface Scope

- APIs connecting Odoo ERP with OSS/BSS systems for real-time data exchange (billing, customer info, service status).

- Middleware components to orchestrate, transform, and route data between heterogeneous systems.

- Secure interfaces for mobile money platforms (e.g., M-PESA) to facilitate payment processing and reconciliation.

- Batch and real-time data synchronization mechanisms.

C. Architecture Overview

| Component | Description | Technology/Toolset |
| --- | --- | --- |
| API Gateway | Centralized management of APIs for security, rate limiting, and analytics | Kong, Apigee, AWS API Gateway |
| Middleware / ESB | Message brokering, transformation, orchestration | Apache Kafka, MuleSoft, Talend |
| API Development | RESTful APIs with JSON/XML payloads | Python (Flask, FastAPI), Node.js |
| Security Layer | Authentication & authorization, encryption | OAuth2, JWT, TLS |
| Monitoring & Logging | Track API usage, errors, and performance | ELK Stack, Splunk, Prometheus |

D. Development Process

| Phase | Activities | Deliverables |
| --- | --- | --- |
| Requirements Analysis | Define API specifications, data contracts, security requirements | API Specification Document (OpenAPI/Swagger) |
| Design | Design API endpoints, data models, middleware workflows | Integration Design Documents |
| Development | Code RESTful APIs, middleware connectors, data transformation logic | Source Code, Unit Test Cases |
| Security Implementation | Implement authentication, authorization, encryption | Security Modules, Penetration Test Reports |
| Testing | Conduct unit, integration, performance, and security tests | Test Reports, Defect Logs |
| Deployment | Deploy APIs and middleware components to staging and production | Deployment Scripts, Configuration Files |
| Documentation | Develop API documentation, integration guides | API Docs (Swagger UI), User Manuals |

E. Key Integration Interfaces

| Interface | Protocol | Data Format | Frequency | Security Mechanism | Description |
| --- | --- | --- | --- | --- | --- |
| OSS/BSS API | REST/SOAP | JSON/XML | Real-time | OAuth2, TLS | Sync customer and billing data |
| Mobile Money Gateway API | REST | JSON | Real-time | OAuth2, Mutual TLS | Payment processing and transaction status |
| Internal ERP APIs | REST/RPC | JSON | On-demand | Internal IAM | Access ERP modules and services |
| Batch Data Sync | File Transfer / API | CSV/JSON | Scheduled | VPN, Encrypted Transfer | Synchronize large datasets overnight |

F. Security & Compliance

- Enforce strict authentication (OAuth2 with JWT tokens).

- Data encryption in transit using TLS 1.2+.

- Implement IP whitelisting and rate limiting at API Gateway.

- Regular security audits and vulnerability scanning.

- Compliance with telecom regulations and Kenya Data Protection Act (KDPA).

G. Deployment & Environment Strategy

| Environment | Purpose | Tools / Technologies |
| --- | --- | --- |
| Development | Code and unit testing | Local/dev servers, Docker |
| Testing / QA | Integration and system testing | CI/CD pipelines (Jenkins, GitHub Actions) |
| Staging | User acceptance and performance testing | Kubernetes clusters, Cloud sandbox |
| Production | Live operation | Cloud (AWS/Azure/GCP), Kubernetes |

- Use Infrastructure as Code (IaC) tools like Terraform/Ansible for environment setup.

- Automate deployments with CI/CD pipelines.

- Implement blue-green or canary deployments for zero downtime upgrades.

H. Monitoring & Support

- Real-time monitoring of API health and performance metrics.

- Alerting on errors, latency spikes, and security incidents.

- Logging for audit trails and troubleshooting.

- Support SLAs and escalation procedures defined with vendors and internal teams.