Issue and Risk Register Updates with Mitigation Actions

Odoo ERP Integration

Jan-April 2025

A. Purpose

To continuously track and manage project risks and issues, ensuring proactive mitigation to minimize impact on project objectives.

B. Risk Register

| Risk ID | Description | Likelihood | Impact | Priority | Owner | Mitigation Actions | Status | Review Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Delay in API integration testing | Medium | High | High | Integration Lead | Allocate additional resources, early test planning | In Progress | [Date] |
| RSK-002 | Data migration data quality issues | High | Medium | High | Data Lead | Comprehensive validation scripts, dry runs | Mitigated | [Date] |
| RSK-003 | User resistance to new system | Medium | High | High | Change Manager | Robust training and communication plan | Monitoring | [Date] |

C. Issue Register

| Issue ID | Description | Date Raised | Priority | Owner | Resolution Actions | Status | Closure Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ISS-001 | Billing calculation errors | 2025-07-12 | Critical | Billing Lead | Bug fix deployment, regression testing | Resolved | 2025-07-20 |
| ISS-002 | API timeout during peak hours | 2025-07-15 | High | DevOps Lead | Increase timeout threshold, scale API pods | In Progress |  |

D. Mitigation & Escalation Process

- Identification and logging in register.

- Assessment of impact and priority.

- Assignment of ownership for mitigation.

- Execution of mitigation actions.

- Regular review and updates during status meetings.

- Escalation to Steering Committee for unresolved high-impact issues.