- Work Breakdown Structure (WBS)

Odoo ERP Integration

Jan-April 2025

Project Title: Telco Net Odoo ERP Implementation

Format: Hierarchical WBS (Level 1 to Level 3)

1.0 Project Initiation

- 1.1 Develop Business Case

- 1.2 Identify Key Stakeholders

- 1.3 Approve Project Charter

- 1.4 Appoint Project Steering Committee

2.0 Project Planning

- 2.1 Stakeholder Engagement Plan

- 2.2 Define Project Scope and Objectives

- 2.3 Develop Project Schedule and Gantt Chart

- 2.4 Create Budget and Cost Baseline

- 2.5 Risk Management Planning

- 2.6 Communication Management Plan

- 2.7 Change Management Strategy

- 2.8 Quality Management Plan

3.0 System Design & Configuration

- 3.1 Requirements Gathering Workshops

- 3.2 Fit-Gap Analysis

- 3.3 Configure Odoo Modules

  - 3.3.1 Finance

  - 3.3.2 HRMS

  - 3.3.3 Procurement

  - 3.3.4 CRM

- 3.4 User Access & Role Management

- 3.5 Customizations & Automation Workflows

4.0 Data Migration

- 4.1 Data Mapping & Cleansing

- 4.2 Export from Legacy Systems

- 4.3 Transformation & Formatting

- 4.4 Import to Odoo Database

- 4.5 Data Validation & Testing

5.0 System Integration

- 5.1 Integration with Oracle DB

- 5.2 Integration with M-PESA APIs

- 5.3 Internal CRM and Telco Ops Systems

- 5.4 Conduct Integration Testing

6.0 User Training & Change Management

- 6.1 Develop Training Materials

- 6.2 Conduct Train-the-Trainer Sessions

- 6.3 Departmental End-User Training

- 6.4 Change Readiness Assessment

7.0 Testing & User Acceptance

- 7.1 Develop Test Cases

- 7.2 Perform Module Testing

- 7.3 Conduct UAT with Key Departments

- 7.4 Capture Feedback & Fix Defects

8.0 Go-Live & Support

- 8.1 Final Deployment

- 8.2 Hypercare Support Period

- 8.3 Monitor Performance & Logs

- 8.4 Handover to IT Operations

9.0 Project Closure

- 9.1 Final Project Review

- 9.2 Lessons Learned Report

- 9.3 Archive Documentation

- 9.4 Formal Project Closeout