Business Case: Odoo ERP Integration

Odoo ERP Integration

Jan-April 2025

1. Executive Summary

Swafaricom aims to replace its fragmented legacy systems with a unified, scalable Odoo ERP platform to streamline operations, improve customer experience, and support digital transformation. This integration will connect billing, CRM, finance, procurement, and service management with telecom-specific OSS/BSS and Mobile Money platforms, enabling real-time data and enhanced operational efficiency.

2. Strategic Alignment

- Support Safaricom’s Vision: Enhance digital services and customer centricity by leveraging an integrated ERP platform.

- Drive Operational Excellence: Automate and unify business processes to reduce manual errors, improve reporting accuracy, and accelerate decision-making.

- Enable Scalability: Prepare IT infrastructure for 5G expansion and increasing transaction volumes via Mobile Money and telecom services.

- Ensure Regulatory Compliance: Embed telecom and data protection compliance within core business processes.

3. Problem Statement

- Current legacy systems are siloed, causing delays, inefficiencies, and inconsistent data across billing, CRM, finance, and inventory.

- Integration gaps between ERP and telecom OSS/BSS result in billing errors and delayed settlements.

- Inadequate support for Mobile Money transactions within financial and customer service systems limits growth opportunities.

- Difficulty in generating timely reports to support strategic decisions and regulatory audits.

4. Project Objectives

- Integrate Odoo ERP modules tailored for telecom processes and Mobile Money platform.

- Achieve a 30% reduction in billing errors and improve billing cycle time by 25%.

- Increase operational efficiency by automating 40% of manual processes.

- Ensure 100% compliance with telecom regulatory reporting requirements.

- Deliver the project within 12 months and approved budget.

5. Options Considered

| Option | Pros | Cons | Estimated Cost |
| --- | --- | --- | --- |
| Maintain Legacy Systems | No immediate cost | High operational cost, inefficiency | $$$ (High) |
| Buy Off-the-Shelf ERP (Non-Odoo) | Faster deployment | Poor telecom fit, costly customizations | $$-$$$ |
| Implement Odoo ERP Integration | Tailored for business needs, modular, scalable | Complex integration, initial investment | $$ (Medium) |

6. Cost-Benefit Analysis

| Category | Estimated Cost / Saving / Benefit | Notes |
| --- | --- | --- |
| Initial Project Investment | $X million | Hardware, software, consulting |
| Annual Operational Savings | $Y million | Reduced manual processes, errors |
| Revenue Uplift | $Z million | Improved billing accuracy, faster settlements |
| Compliance Cost Avoidance | $A million | Fines avoided, audit efficiencies |
| Total ROI | [(Y+Z+A) - X] over 5 years | Positive ROI expected within 3 years |

7. Risk Assessment

- Integration delays impacting go-live schedules.

- Data migration issues causing operational disruptions.

- Resistance to change among users slowing adoption.

- Regulatory changes increasing project scope.

- Vendor dependency and performance risks.

8. Implementation Timeline

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Initiation | 1 month | Charter, Stakeholder sign-off |
| Planning | 2 months | Requirements, design approval |
| Execution | 6 months | Development, integration, testing |
| Monitoring & Control | Ongoing | Status reports, risk mitigation |
| Closing | 1 month | Go-live, training, project closure |

9. Impact on Business Operations

- Streamlined billing and finance processes reduce disputes and improve cash flow.

- Enhanced customer experience via integrated CRM and self-service portals.

- Better regulatory compliance reduces risk of fines and penalties.

- Scalable platform supports future telecom innovations (5G, IoT).

10. Recommendation

Proceed with the Odoo ERP Integration project as the most cost-effective and strategically aligned solution that meets Safaricom’s operational and growth objectives, providing measurable ROI within 3 years and long-term scalability.