4. High-Level Scope Statement and Boundaries

Odoo ERP Integration

Jan-April 2025

1. Project Purpose

To implement and integrate a comprehensive Odoo ERP system tailored to Safaricom’s telecom operations. This system will unify billing, CRM, finance, procurement, and service management processes, and integrate seamlessly with existing OSS/BSS systems and the Mobile Money platform, thereby improving operational efficiency, data accuracy, and regulatory compliance.

2. High-Level Scope

In Scope:

- Odoo ERP Modules Implementation:

  - Billing and Revenue Management customized for telecom tariffs and usage data.

  - Customer Relationship Management (CRM) integrated with customer service and sales processes.

  - Finance and Accounting modules supporting telecom-specific financial reporting and regulatory compliance.

  - Inventory and Procurement modules tailored to telecom equipment lifecycle and vendor management.

  - Service Management module supporting fault management and service requests.

- System Integration:

  - Integration with OSS/BSS systems for real-time data exchange (e.g., network usage, provisioning).

  - Integration with Mobile Money platform (e.g., M-PESA) for payment processing and reconciliation.

  - API and Middleware development to ensure seamless communication between systems.

- Data Migration:

  - Migration of legacy system data including customer, financial, billing, and inventory records.

  - Data cleansing and validation to ensure data integrity post-migration.

- Testing and Quality Assurance:

  - Unit, integration, system, user acceptance, and performance testing across all modules and integrations.

- User Training and Change Management:

  - Training programs for business users, IT support staff, and administrators.

  - Change management activities to ensure smooth adoption of new processes and systems.

- Deployment and Support:

  - Phased rollout strategy minimizing disruption to live operations.

  - Post-implementation support and stabilization period.

3. Project Boundaries / Out of Scope

- OSS/BSS System Development:

  - No development or major modification of existing OSS/BSS platforms beyond required integration interfaces.

- Mobile Money Platform Development:

  - Mobile Money platform core features and infrastructure remain managed by the Mobile Money business unit or third parties.

- Telecom Network Infrastructure:

  - No changes or upgrades to network hardware or radio access network (RAN) elements outside ERP data reporting requirements.

- Hardware Procurement & Infrastructure:

  - No procurement or upgrades of physical IT infrastructure unless required specifically for ERP hosting.

- Custom Development Outside Odoo Framework:

  - Custom development limited to integration and configuration within Odoo platform capabilities.

- Post-Project Operational Enhancements:

  - Ongoing improvements or feature additions beyond initial deployment will be handled as separate projects or maintenance activities.

4. Assumptions

- Access to stable OSS/BSS and Mobile Money APIs will be provided in a timely manner.

- Business units will actively participate in requirements gathering and UAT.

- Regulatory requirements will not significantly change during the project lifecycle.

- Adequate resources and budget will be available throughout the project.

5. Constraints

- Limited system downtime windows during migration and rollout phases.

- Complexity of integrating multiple legacy systems with differing data formats.

- Strict regulatory compliance and security requirements.