Initial Resource Requirements & Budget Estimates

Odoo ERP Integration

Jan-April 2025

A. Initial Resource Requirements

| Resource Category | Description | Quantity / Effort Estimate | Notes / Comments |
| --- | --- | --- | --- |
| Project Management | Project Manager, PMO Analysts | 1 PM (Full-time), 2 PMO Analysts (Part-time) | Throughout project lifecycle |
| Business Analysis | Business Analysts for requirements gathering | 3 Analysts (Full-time during planning) | Telecom domain knowledge preferred |
| Solution Architecture | Solution Architect & Integration Specialist | 1 Architect, 2 Integration Engineers | For design and technical integration |
| Development Team | Odoo Developers, Middleware/API Developers | 5 Developers (Full-time) | Customization, API development, testing |
| Quality Assurance | QA Manager and Testers | 1 QA Manager, 4 Testers | Functional, integration, performance testing |
| Data Migration | Data Engineers and Validation Specialists | 2 Data Migration Leads, 3 Data Specialists | Data extraction, transformation, validation |
| Security & Compliance | Security Analysts, Compliance Officers | 1 Security Officer, 1 Compliance Officer | Security assessments, audits, compliance checks |
| Training & Change Management | Training Coordinator, Change Manager | 1 Training Coordinator, 1 Change Manager | User training materials and sessions |
| Vendor Management | Vendor Relationship Manager | 1 Vendor Manager | Contract and SLA management |
| Infrastructure Support | IT Infrastructure and Operations | 2 Engineers | ERP hosting, network, backups, and support |
| End User Representatives | Business unit liaisons for UAT and feedback | 5 Representatives | Cross-functional representation |

B. Initial Budget Estimates

| Cost Category | Estimated Cost (USD) | Description / Notes |
| --- | --- | --- |
| Software Licensing | $XXX,XXX | Odoo ERP licenses, Middleware licenses |
| Consulting & Implementation Services | $XXX,XXX | Vendor fees for configuration, customization, and integration |
| Development Costs | $XXX,XXX | Internal and external development team salaries |
| Testing & QA | $XX,XXX | Tools, test environment setup, testing resources |
| Data Migration | $XX,XXX | Data cleansing, migration tools, validation efforts |
| Training & Change Management | $XX,XXX | Training materials, sessions, change communication |
| Infrastructure & Hosting | $XX,XXX | Cloud/on-premise hosting, backups, network costs |
| Security & Compliance | $XX,XXX | Security audits, compliance reviews, remediation |
| Project Management & PMO | $XX,XXX | Project oversight, reporting, risk management |
| Contingency Reserve | 10-15% of total budget | To cover unforeseen risks and scope changes |

C. Notes & Assumptions

- Budget estimates are preliminary and subject to refinement after detailed planning and vendor negotiations.

- Resource allocation assumes full-time involvement during peak phases (planning, execution) and part-time during initiation and closing.

- Infrastructure costs depend on final deployment model (cloud, hybrid, or on-premises).

- Contingency is included to manage risks like scope creep, delays, or additional compliance requirements.