Project Charter / Project Mandate

Odoo ERP Integration

Jan-April 2025

1. Project Purpose / Background

Safaricom currently operates multiple legacy systems across billing, CRM, finance, inventory, and procurement, resulting in siloed data, process inefficiencies, and limited scalability. This project aims to integrate and implement a unified Odoo ERP solution tailored for telecom operations, including critical integration with OSS/BSS systems, M-PESA mobile money platform, and regulatory compliance systems.

The goal is to improve operational efficiency, customer service, financial accuracy, and enable digital transformation aligned with Safaricom’s strategic objectives.

2. Project Objectives

- Implement Odoo ERP modules covering Billing, CRM, Inventory, Finance, Procurement, and Service Management.

- Seamlessly integrate Odoo with existing OSS/BSS platforms and Mobile Money APIs (e.g., M-PESA).

- Achieve data centralization and real-time reporting for improved decision-making.

- Ensure compliance with telecom regulations and data protection laws.

- Train key business and IT teams for effective adoption and support.

- Complete implementation within [X] months and within the approved budget of [$$$].

3. Scope Description

In Scope:

- Configuration and customization of Odoo ERP modules for telecom needs.

- Development of middleware/API connectors for OSS/BSS and Mobile Money platform.

- Data migration from legacy systems.

- User training and change management programs.

- Testing: unit, integration, system, UAT, and performance testing.

- Deployment and go-live support.

Out of Scope:

- Development of new OSS/BSS systems.

- Changes to mobile money platform beyond integration.

- Hardware infrastructure upgrades outside ERP scope.

4. Key Deliverables

- Detailed requirements and design documentation.

- Configured Odoo ERP modules.

- Middleware/API integration components.

- Data migration scripts and validated migrated data.

- Test plans and test results.

- Training materials and sessions conducted.

- Deployment and support plans.

- Project closure and benefits realization documentation.

5. Milestones

| Milestone | Target Date | Comments |
| --- | --- | --- |
| Project Kickoff | [Date] |  |
| Requirements Sign-off | [Date] |  |
| Solution Design Complete | [Date] |  |
| Development & Integration | [Date] |  |
| Testing Complete | [Date] |  |
| User Training Completed | [Date] |  |
| Go-Live | [Date] |  |
| Project Closure | [Date] |  |

6. Assumptions

- Required telecom OSS/BSS systems and Mobile Money APIs are accessible and stable.

- Business users will be available for requirement validation and UAT.

- Adequate budget and resources will be allocated on time.

- Regulatory requirements will remain stable during the project lifecycle.

7. Constraints

- Integration complexity with multiple legacy systems.

- Limited window for system downtime during migration.

- Strict regulatory and security requirements.

8. Risks

- Delay in availability of OSS/BSS integration specifications.

- Data migration errors impacting billing or financial accuracy.

- Resistance to change among end-users.

- Regulatory changes mid-project impacting compliance scope.

- Vendor dependency risks for third-party integrations.

9. Stakeholders

| Role | Name / Group | Responsibilities |
| --- | --- | --- |
| Project Sponsor | [Name] | Project authorization, funding |
| Project Manager | [Name] | Project execution and delivery |
| Telecom Business Units | Billing, Finance, Customer Care | Requirements and UAT |
| IT & Infrastructure | [Name/Team] | Technical implementation |
| Vendor(s) | Odoo Partner, Middleware Vendors | Solution delivery and support |
| Regulatory Bodies | [Name/Dept] | Compliance monitoring |

10. Approval

By signing below, the following agree that this Project Charter reflects the project’s purpose, scope, objectives, and authorizes the project to proceed:

| Name | Title | Signature | Date |
| --- | --- | --- | --- |
| [Sponsor] | Project Sponsor |  |  |
| [Project Manager] | Project Manager |  |  |