Project Governance Structure and Roles Definition

Odoo ERP Integration

Jan-April 2025

A. Governance Structure Overview

| Governance Level | Purpose | Key Responsibilities | Members / Roles | Meeting Frequency |
| --- | --- | --- | --- | --- |
| Project Steering Committee | Strategic oversight and decision-making | Approve major deliverables, budgets, scope changes | Executive Sponsor, CIO, Business Heads, PMO Director | Monthly |
| Project Management Office (PMO) | Project coordination, monitoring, and reporting | Track progress, manage risks, resource allocation | Project Manager, PMO Analysts | Weekly |
| Technical Advisory Board | Provide technical guidance and solution validation | Review architecture, integration approaches, standards | CTO, Solution Architect, Lead Engineers | Bi-weekly |
| Business Advisory Group | Represent business unit interests and validate requirements | Confirm business needs, support UAT and change requests | Business Unit Leads (Billing, Finance, Customer Care) | Monthly |
| Change Control Board (CCB) | Manage and approve changes to project scope, schedule, budget | Evaluate and approve/reject change requests | PM, Business Analyst, Technical Lead, Sponsor Rep | As needed (ad hoc) |
| Quality Assurance Team | Ensure quality standards and testing rigor | Develop QA plans, conduct audits, approve testing results | QA Manager, Test Leads, User Representatives | Weekly |
| Security and Compliance Committee | Oversee security policies and regulatory compliance | Review security assessments, audit compliance | Security Officer, Compliance Officer, Legal | Monthly |

B. Roles Definition

| Role | Responsibilities | Authority Level | Reporting Lines |
| --- | --- | --- | --- |
| Executive Sponsor | Provide project funding and strategic guidance; resolve escalated issues | Highest decision authority | Reports to Board / CEO |
| Project Manager (PM) | Lead project planning, execution, monitoring, and closure; coordinate stakeholders | Day-to-day project authority | Reports to Steering Committee |
| Solution Architect | Design overall ERP integration architecture; ensure scalability and compliance | Technical decision authority | Reports to Technical Advisory Board |
| Business Analyst | Gather and validate requirements; liaise between business and IT teams | Influence on scope definition | Reports to PM |
| Development Lead | Oversee Odoo customization, integration development, and code quality | Technical implementation authority | Reports to Solution Architect |
| QA Manager | Develop and manage test strategies; ensure quality assurance | Quality approval authority | Reports to PM |
| Change Manager | Manage change requests, impact assessments, and communication | Control over scope changes | Reports to CCB |
| Security Officer | Monitor security risks; enforce security policies and compliance | Security policy enforcement | Reports to Security and Compliance Committee |
| Data Migration Lead | Plan and execute data migration activities; validate data integrity | Operational authority on migration | Reports to PM |
| Training Coordinator | Develop training programs; coordinate user training sessions | Responsibility for user readiness | Reports to PM |
| Vendor Manager | Manage contracts, SLAs, and vendor relationships | Contract negotiation authority | Reports to PM |
| End User Representatives | Provide user feedback; assist in UAT and adoption activities | Input on usability and requirements | Reports to Business Advisory Group |

C. Governance Processes

- Steering Committee Meetings: Approve key milestones, budgets, and escalated issues.

- Change Control Board: Review and approve scope, schedule, or budget changes.

- Risk Management: Ongoing risk identification and mitigation reviews in PMO meetings.

- Quality Assurance: Periodic audits and testing reviews to ensure deliverable quality.

- Stakeholder Communication: Regular updates via reports, dashboards, and meetings tailored by stakeholder group.