ERP Governance Framework

Odoo ERP Integration

Jan-April 2025

1. Purpose

This ERP Governance Framework establishes the structure, roles, responsibilities, and processes necessary to ensure successful implementation, monitoring, and post-go-live control of the Odoo ERP system within the organization.

2. Governance Objectives

- Ensure alignment with organizational strategy and compliance

- Provide oversight, accountability, and decision-making authority

- Promote risk-aware planning and change control

- Foster transparency and communication across stakeholders

3. Governance Structure

A. Steering Committee

- Provides strategic oversight and budget approval

- Chaired by CIO or Executive Sponsor

- Meets monthly or at major milestones

B. Project Board (PRINCE2)

- Manages project assurance, change approval, and stakeholder alignment

- Comprised of Sponsor, Senior User, and Supplier

C. Change Control Board (CCB)

- Reviews and approves all change requests

- Includes project manager, solution architect, and department heads

D. ERP Functional Leads

- Owns business process design and UAT for each module

- Acts as liaison between users and technical teams

4. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Executive Sponsor | Strategic guidance and funding |
| Project Manager | Daily operations, coordination, risk and change management |
| Functional Leads | Module ownership, user coordination, UAT sign-off |
| IT Security Officer | Compliance, access controls, data protection |
| ERP Vendor | Configuration, technical support, issue resolution |

5. Governance Processes

- Issue Management: Logged in Jira, reviewed weekly

- Change Requests: Formal CR form, impact assessment, CCB approval

- Risk Management: Risk Register maintained and reviewed bi-weekly

- Audit & Compliance: Quarterly reviews with internal audit

- Data Ownership: Defined per department (e.g., Finance owns GL data)

6. Decision-Making Authority

- Minor changes approved by Project Board

- Major scope, cost, or time changes escalated to Steering Committee

7. Reporting & Escalation

- Weekly project reports sent to PMO and Steering Committee

- High-priority risks or blockers escalated within 48 hours

- All decisions documented in the Decision Log

8. Post-Go-Live Governance

- Transition to Business-as-Usual (BAU) support model

- Operational support SLAs activated

- Governance roles remain in place during stabilization (first 3 months)

Document Owner: IT Project Manager
Next Review Date: June 2025+ 3 months post go-live