Lessons Learned and Continuous Improvement Register

Odoo ERP Integration

Jan-April 2025

Objective: Capture knowledge gained and identify improvement areas for future projects

Top Lessons Learned

| Area | Lesson | Action Taken/Recommendation |
| --- | --- | --- |
| Data Migration | Early test runs missed validation steps | Implement mandatory pre-migration QA cycle |
| API Integrations | USSD/Billing delays during load testing | Plan stress test simulations pre-UAT |
| User Training | Classroom-only approach was less effective | Combine in-person and interactive e-learning modules |
| Role Mapping | Initial confusion on permission levels | Conduct early access simulation workshops |
| Change Management | Resistance from legacy users | Involve staff earlier in demo sessions for buy-in |

Continuous Improvement Register (Ongoing Initiatives)

| Improvement Area | Responsible Team | Due Date | Status |
| --- | --- | --- | --- |
| Refresher Training Rollout | L&D + IT | Aug 2025 | Scheduled |
| System Feedback Portal Launch | IT Ops | Sep 2025 | In Development |
| Automation of Monthly Reports | Dev Team | Oct 2025 | In Backlog |
| Ticket Escalation Workflow Update | Support Team | Aug 2025 | Approved |