Performance Monitoring Dashboard – Odoo ERP Implementation

Odoo ERP Integration

Jan-April 2025

1. Purpose

To provide real-time visibility into the operational and performance health of the newly implemented Odoo ERP system, enabling data-driven decision-making and continuous improvement.

2. Key Performance Indicators (KPIs)

| KPI Name | Description | Target | Actual / Current | Status |
| --- | --- | --- | --- | --- |
| UAT Pass Rate | Percentage of test cases passed during UAT | ≥ 95% | 96.5% | ✅ |
| Training Completion Rate | % of users who completed ERP training | ≥ 90% | 97% | ✅ |
| Post-Go-Live Incident Count | Number of critical/support incidents logged | ≤ 10 | 6 | ✅ |
| Average Incident Resolution Time | Mean time (hours) to resolve ERP support tickets | ≤ 24 hours | 18 hours | ✅ |
| User Satisfaction Score | % positive feedback from end-users | ≥ 85% | 89% | ✅ |
| System Uptime | Percentage of time system is available | ≥ 99.9% | 99.95% | ✅ |
| ROI Realization | % of forecasted benefits realized to date | ≥ 50% | 40% | ⚠️ |

3. Dashboard Visuals (Suggested)

a. Bar Chart – UAT & Training Completion

- Shows monthly progress on training completion and UAT pass rates.

b. Line Graph – Incident Trend

- Tracks number of support tickets opened vs. closed per week/month.

c. Pie Chart – Incident Categorization

- Categorizes incidents by type: Technical, User Error, Data, Performance.

d. Gauge Meter – User Satisfaction

- Displays live satisfaction score from user surveys.

e. KPI Summary Table

- Quick overview of all KPIs with color-coded status indicators (green/yellow/red).

4. Data Sources & Update Frequency

- Data pulled from ERP system logs, helpdesk ticketing system, user surveys, and training records.

- Dashboard updated weekly with automated data feeds where possible.

5. Usage

- Reviewed weekly by Project Manager, IT Support, and Business Leads.

- Basis for monthly steering committee reports.

- Drives continuous improvement initiatives.