Project Financial Closure Report and Budget Reconciliation

Odoo ERP Integration

Jan-April 2025

Budget Summary

| Budget Item | Allocated (KES) | Actual (KES) | Variance (KES) | Status |
| --- | --- | --- | --- | --- |
| Software Licensing (Odoo) | 4,000,000 | 4,000,000 | 0 | ✔️ On Target |
| Cloud Infrastructure (AWS) | 2,000,000 | 1,850,000 | -150,000 | ✔️ Under |
| Implementation Partner Fees | 6,500,000 | 6,750,000 | +250,000 | ⚠️ Overrun |
| Internal Staff Hours | 3,500,000 | 3,300,000 | -200,000 | ✔️ Under |
| Training & KT | 1,200,000 | 1,200,000 | 0 | ✔️ On Target |
| Contingency Fund | 1,000,000 | 400,000 | -600,000 | ✔️ Surplus |

➡️ Total Budget Allocated: KES 18.2M
➡️ Total Actual Expenditure: KES 17.5M
➡️ Net Variance: KES +700,000 Surplus

Final Reconciliations Done

- Vendor invoices paid and cleared

- Final payroll allocations completed

- Budget tracker closed in Oracle Financials

- Tax and statutory deductions submitted

Final Status:

Project Financials Closed Successfully – Signed off by Finance Director and PMO Lead.