Transition to Operations Plan including Support & Maintenance Handover

Odoo ERP Integration

Jan-April 2025

Objective

Ensure a smooth transition of the live Odoo ERP system from the implementation project team to the operations and support team for ongoing maintenance and performance monitoring.

Key Handover Elements

| Area | Details |
| --- | --- |
| Go-Live Date | 8 July 2025 |
| Handover Date to IT Ops | 20 July 2025 |
| Knowledge Transfer Sessions | Completed (13–18 July 2025) |
| Support Structure | Tiered (L1: Internal IT Helpdesk, L2: Odoo Admin Team, L3: Vendor Support) |
| SLAs Established | Yes – Resolution SLA: Critical (4 hrs), High (1 day), Normal (2 days) |
| Monitoring Tools Deployed | Odoo Logs + Prometheus/Grafana dashboards |
| Security Controls | RBAC, Audit Trails, Multi-Factor Authentication |

Handover Deliverables

| Item | Format | Delivered On |
| --- | --- | --- |
| Admin Credentials & Access Map | Secured Excel Sheet | 19 July 2025 |
| Support Playbook (L1–L3) | PDF | 20 July 2025 |
| Incident Management SOP | Word Document | 20 July 2025 |
| Maintenance Schedule (Monthly Patches & Backups) | Excel | 21 July 2025 |
| Contacts Escalation Matrix | PDF | 21 July 2025 |