USER ACCEPTANCE TESTING (UAT) PLAN

Odoo ERP Integration

Jan-April 2025
Module: Finance, Procurement, HR, Sales, Inventory

1. Purpose

To validate that the Odoo ERP solution meets business requirements and is ready for production use.

2. UAT Scope

- Finance module (e.g., AP, AR, GL)

- Inventory and procurement

- HR payroll and employee management

- CRM and sales process automation

- Custom dashboards and reports

3. UAT Team & Roles

| Role | Responsibility |
| --- | --- |
| UAT Manager | Oversees UAT execution and tracking |
| Business Users | Execute test cases and report outcomes |
| QA Analyst | Prepares test scripts and validation steps |
| Vendor Support | Fix issues and provide clarifications |
| Project Manager | Ensures alignment and issue resolution |

4. Entry Criteria

- All key features are developed.

- Functional testing is complete.

- Test environment is configured and stable.

- Data migration (test set) is complete.

- UAT scripts are approved.

5. Exit Criteria

- ≥ 95% of test cases passed.

- No high/critical defects remain unresolved.

- UAT sign-off by department heads.

6. Defect Handling Process

- User logs defect in tracking tool (e.g., Jira or Excel).

- QA validates and prioritizes.

- Development team fixes and re-deploys.

- User re-tests and closes.

7. Test Reporting

- Daily test summary report.

- Final UAT summary with pass/fail metrics.

- Sign-off sheet for each module.