Change Management & Change Control Process Documentation

Odoo ERP Integration

Jan-April 2025

A. Purpose

To establish a structured approach for managing changes to project scope, schedule, cost, and quality, ensuring that all changes are properly evaluated, approved, communicated, and implemented to minimize disruption and maintain project objectives.

B. Scope

This process applies to all change requests affecting the Odoo ERP integration project deliverables, resources, timelines, or budget.

C. Change Management Roles & Responsibilities

| Role | Responsibility | Authority |
| --- | --- | --- |
| Change Requestor | Identify and formally submit change requests | Initiates change requests |
| Project Manager (PM) | Log change requests, conduct initial assessment, and coordinate evaluation | Coordinates change control process |
| Change Control Board (CCB) | Evaluate impact, approve/reject changes, prioritize | Approves or rejects changes |
| Business Analyst | Assess business impact and clarify requirements | Advises on business implications |
| Technical Lead | Assess technical feasibility and impact | Advises on technical implications |
| Project Sponsor | Provide executive approval for major changes | Final authority on high-impact changes |
| Configuration Manager | Update project documentation and baselines | Maintains change logs and records |
| Communication Lead | Communicate approved changes to stakeholders | Manages change communication |

D. Change Control Process Flow

- Change Request Submission

  - Any stakeholder submits a Change Request Form (CRF) detailing the change description, reason, expected benefits, and impact.

- Initial Logging and Categorization

  - PM logs the request in the Change Register and categorizes it (e.g., scope, schedule, cost).

- Preliminary Impact Assessment

  - Business Analyst and Technical Lead conduct initial assessment on feasibility, impact on scope, schedule, cost, quality, and risks.

- Change Control Board (CCB) Review

  - CCB meets (scheduled or ad hoc) to review the CRF, assessment reports, and recommendations.

- Decision Making

  - CCB approves, rejects, or requests additional information. For high-impact changes, the Project Sponsor must approve.

- Implementation Planning

  - For approved changes, update project plans, schedules, budgets, and communicate adjustments.

- Change Implementation

  - Execute changes as per updated plans with quality controls in place.

- Change Closure

  - Verify change completion, update documentation, and close the CRF.

E. Change Request Form (Summary Fields)

| Field | Description |
| --- | --- |
| Change ID | Unique identifier |
| Requestor | Name and role |
| Date Submitted | Date of submission |
| Change Description | Detailed description of change |
| Reason for Change | Justification and expected benefits |
| Impact Analysis | Summary of impacts on scope, schedule, cost, quality |
| Priority | High, Medium, Low |
| Approval Status | Approved, Rejected, Pending |
| Approval Date | Date of decision |
| Comments | Additional remarks |

F. Change Communication Plan

- All approved changes communicated to relevant stakeholders via email and project collaboration tools.

- Change logs updated and accessible through the project repository.

- Major changes announced in Steering Committee meetings.

G. Tools and Templates

- Change Request Form (CRF) template.

- Change Register spreadsheet or project management tool.

- Impact Assessment checklists.

- Communication templates for change notifications.

H. Metrics and Reporting

- Number of change requests submitted, approved, rejected, and implemented.

- Average time for change request processing.

- Impact of changes on project baseline (schedule, budget).