Comprehensive Project Management Plan

Odoo ERP Integration

Jan-April 2025

A. Scope Management Plan

1. Project Scope Summary

Implement and integrate an Odoo ERP system customized for telecom operations, covering Billing, CRM, Finance, Procurement, and Service Management. Integrate with existing OSS/BSS and Mobile Money platforms. Deliver end-to-end solution including data migration, testing, training, and deployment.

2. Scope Definition

- In Scope: Module configuration, API/middleware development, legacy data migration, testing, training, phased deployment.

- Out of Scope: OSS/BSS core development, network infrastructure upgrades, hardware procurement (beyond ERP hosting), custom development outside Odoo capabilities.

3. Scope Verification

- Conduct regular requirement validation workshops with business units.

- User Acceptance Testing (UAT) sign-offs required before deployment phases.

4. Scope Control

- All scope changes to be reviewed and approved by Change Control Board (CCB).

- Impact analysis on schedule, cost, and quality mandatory before approval.

B. Schedule Management Plan

1. Schedule Development

- Use Microsoft Project or equivalent tool for Gantt charts and dependencies.

- Include milestones for: Requirements sign-off, Design completion, Development, Testing phases, Training, Go-live, and Project Closure.

2. Schedule Baseline

- Final schedule baseline approved at end of Planning phase.

- Baseline used for performance measurement.

3. Schedule Monitoring and Control

- Weekly status meetings to track progress and update schedule.

- Use Earned Value Management (EVM) metrics to assess schedule performance.

4. Critical Path and Float Management

- Identify critical path and monitor tasks with zero float closely to prevent delays.

C. Cost Management Plan

1. Cost Estimation

- Based on resource needs, software licenses, consulting services, infrastructure, training, and contingency reserve.

- Estimates refined during Planning phase with vendor quotations.

2. Budgeting

- Develop detailed cost baseline aligned with schedule phases.

- Include contingency fund (10-15%) for unforeseen changes.

3. Cost Control

- Monthly budget reviews and variance analysis.

- Change Control Board approval required for any budget adjustments.

- Use cost tracking tools and integrate with PM software.

D. Quality Management Plan

1. Quality Objectives

- Deliver fully functional Odoo ERP system meeting telecom-specific requirements.

- Ensure data integrity, security, and compliance with regulatory standards.

- Achieve user acceptance and high satisfaction rates.

2. Quality Standards

- Follow ISO 9001 and ISO/IEC 27001 standards for quality and information security.

- Adhere to Safaricom internal quality policies and regulatory compliance requirements.

3. Quality Assurance

- Conduct peer reviews of design and development work.

- Implement QA processes: test planning, test case design, defect tracking.

- Engage independent QA team for validation and audits.

4. Quality Control

- Testing phases: Unit, Integration, System, UAT, Performance, and Security testing.

- Use defect metrics and KPIs to monitor quality.

- Regular status reporting on quality issues and resolution progress.

5. Continuous Improvement

- Conduct lessons learned workshops at project milestones.

- Implement corrective actions promptly based on QA feedback.

E. Integration and Summary

| Management Area | Key Tools / Techniques | Responsible Party | Frequency |
| --- | --- | --- | --- |
| Scope | Requirement Workshops, CCB | Project Manager, Business Analyst | As needed |
| Schedule | Gantt Charts, EVM | Project Manager | Weekly |
| Cost | Budget Tracking, Variance Analysis | Finance Manager, PM | Monthly |
| Quality | QA Reviews, Testing Reports | QA Manager | Throughout lifecycle |