Data Migration Strategy & Validation Plan

Odoo ERP Integration

Jan-April 2025

A. Purpose

To define a structured approach for extracting, transforming, and loading (ETL) legacy telecom data into the new Odoo ERP system, ensuring data accuracy, completeness, and integrity throughout the migration process.

B. Data Migration Objectives

- Successfully migrate all critical data (customer accounts, billing history, financial records, inventory, service tickets) from legacy OSS/BSS and other systems to Odoo ERP.

- Maintain data integrity, consistency, and security during migration.

- Minimize downtime and operational disruption during cutover.

- Validate migrated data to ensure completeness and accuracy.

C. Migration Scope

- Customer master data

- Billing and usage records

- Financial transactions and invoices

- Vendor and procurement records

- Service management and fault logs

- User access and security roles

D. Migration Approach

| Phase | Description | Deliverables | Responsibility |
| --- | --- | --- | --- |
| Data Assessment & Profiling | Analyze legacy data sources for quality and structure | Data profiling reports | Data Migration Team |
| Data Mapping & Transformation | Define source-to-target mappings and transformation rules | Data mapping documents | Business Analysts, Data Migration Team |
| Data Extraction | Extract data from legacy systems | Extracted data files/logs | Data Migration Team |
| Data Cleansing | Cleanse data to remove duplicates, inconsistencies | Cleaned data sets | Data Migration Team |
| Test Migration | Perform trial migration runs to validate process | Migration test results and issues logs | Data Migration Team, QA |
| Data Validation | Verify data completeness and accuracy post-migration | Validation reports | QA Team, Business Users |
| Cutover Migration | Execute final migration during planned downtime | Migrated production data | Data Migration Team |
| Post-Migration Reconciliation | Reconcile source and target data to confirm success | Reconciliation reports | Data Migration Team, Business Users |

E. Data Migration Tools & Technologies

- ETL tools such as Talend, Informatica, or custom Python scripts.

- Data validation tools for automated consistency checks.

- Secure data transfer protocols (SFTP, VPN).

- Version control and backup of all data migration artifacts.

F. Data Validation Plan

| Validation Type | Description | Responsibility | Acceptance Criteria |
| --- | --- | --- | --- |
| Record Count Validation | Verify total records migrated match source | Data Migration & QA Team | Counts match within predefined thresholds |
| Data Completeness | Check mandatory fields are populated | QA Team | No critical missing data |
| Data Accuracy | Cross-check key fields against source data | Business Users & QA | No discrepancies in critical data fields |
| Referential Integrity | Verify relationships between data entities (e.g., customer-orders) | QA Team | No broken references or orphan records |
| Performance Validation | Ensure migration completes within planned timeframes | Data Migration Team | Migration completes without time overruns |
| Security Validation | Ensure data privacy and encryption during transfer | Security Officer | No data leaks or breaches |

G. Risk Mitigation

| Risk | Mitigation Strategy | Owner |
| --- | --- | --- |
| Data loss or corruption | Multiple backups, transaction logging | Data Migration Lead |
| Incomplete data mapping | Involve business SMEs in mapping reviews | Business Analyst |
| Legacy data quality issues | Extensive cleansing and profiling before migration | Data Migration Team |
| Downtime impacting operations | Schedule migration during low-usage windows | Project Manager |
| Security breaches during transfer | Use encrypted channels and access controls | Security Officer |

H. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Data Migration Lead | Overall migration strategy and execution |
| Business Analysts | Define mappings, validate business data |
| Data Engineers | Develop ETL scripts and automate migration |
| QA Team | Validate migrated data and conduct reconciliation |
| Security Officer | Ensure data protection and compliance |
| Business Users | Provide source data knowledge and validate output |