Integrated Risk Management Plan

Odoo ERP Integration

Jan-April 2025

A. Risk Management Objectives

- Identify and assess risks early to minimize impact on project objectives.

- Implement effective mitigation and contingency plans.

- Assign clear ownership for risk monitoring and response.

- Ensure continuous risk communication and reporting.

B. Risk Management Process

| Phase | Activity | Description | Responsibility |
| --- | --- | --- | --- |
| Risk Identification | Workshops, Interviews, Document Reviews | Identify potential risks across scope, schedule, cost, quality, and compliance | Project Manager, Team Leads |
| Risk Assessment | Probability and Impact Analysis | Assess likelihood and impact; prioritize risks | Risk Owner, PMO |
| Risk Response Planning | Develop Mitigation and Contingency Plans | Define actions to reduce risk probability or impact and contingency steps if risk occurs | Risk Owner, Project Manager |
| Risk Monitoring & Control | Regular Reviews and Updates | Track risk status, effectiveness of responses, escalate as needed | PMO, Risk Owner |

C. Risk Register (Sample Entries)

| Risk ID | Risk Description | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Delays in obtaining OSS/BSS integration specs | Medium | High | High | Engage OSS/BSS teams early; establish SLAs for information delivery | Allocate buffer time in schedule; escalate delays | Integration Lead |
| R2 | Data migration errors causing billing discrepancies | Medium | High | High | Conduct data profiling, cleansing, pilot migrations | Implement rollback plan; maintain legacy system fallback | Data Migration Lead |
| R3 | Resistance from users to new ERP processes | High | Medium | High | Develop comprehensive change management and training plans | Provide additional user support and coaching | Change Manager |
| R4 | Regulatory changes increasing project scope or requirements | Low | High | Medium | Monitor regulatory landscape continuously | Reassess scope and timeline; negotiate phased delivery | Compliance Officer |
| R5 | Vendor delays impacting custom development deliverables | Medium | Medium | Medium | Define clear SLAs; conduct vendor performance reviews | Activate backup vendor resources or internal staff | Vendor Manager |
| R6 | Security vulnerabilities at integration points | Medium | High | High | Perform security assessments and penetration tests | Apply patches and emergency fixes; conduct incident response | Security Officer |

D. Risk Mitigation Strategies

- Early Stakeholder Engagement: Build collaboration with all key stakeholders to identify and resolve potential blockers early.

- Phased Implementation: Use iterative rollouts to minimize impact of any one failure.

- Robust Testing: Extensive unit, integration, and UAT testing to uncover issues before production.

- Comprehensive Training: Prepare users to reduce resistance and errors.

- Strict Change Control: Manage scope creep and unexpected requirements carefully.

E. Contingency Strategies

- Fallback Plans: Maintain legacy systems operational during transition.

- Schedule Buffers: Include time reserves for high-risk activities.

- Alternate Vendors: Pre-qualify secondary vendors for critical deliverables.

- Incident Response: Develop plans for data breaches or system outages.

- Escalation Procedures: Clear pathways for escalating risks to executive sponsors.

F. Risk Communication

- Regular risk status updates in weekly project meetings.

- Risk dashboards accessible to all governance levels.

- Immediate notification for critical or realized risks.