Quality Management Plan

Odoo ERP Integration

Jan-April 2025

A. Purpose

To define the quality objectives, standards, assurance, and control measures to ensure the Odoo ERP integration meets or exceeds stakeholder expectations and complies with regulatory requirements.

B. Quality Objectives

- Deliver a fully functional, reliable, and secure Odoo ERP system tailored for telecom operations.

- Ensure compliance with industry standards (ISO 9001, ISO/IEC 27001) and local regulations.

- Achieve high user satisfaction and system performance benchmarks.

- Minimize defects and rework through proactive quality assurance.

C. Quality Standards and Compliance

- Follow ISO 9001 Quality Management System standards.

- Adhere to ISO/IEC 27001 Information Security standards.

- Comply with Kenya Data Protection Act (KDPA) and telecom regulatory requirements.

- Internal Safaricom IT and Quality policies.

D. Quality Assurance (QA) Approach

| Activity | Description | Responsibility | Frequency |
| --- | --- | --- | --- |
| Peer Reviews | Review of design documents, code, and configurations | Development & QA Teams | During development phases |
| Process Audits | Assess adherence to project and quality management processes | QA Manager | Monthly |
| Vendor Deliverable Reviews | Evaluate third-party deliverables for quality | Vendor Manager | Per delivery milestone |
| Training and Knowledge Sharing | Ensure team understands quality requirements | Training Coordinator | As needed |

E. Test Strategy

1. Test Types & Scope

| Test Type | Purpose | Scope | Responsibility |
| --- | --- | --- | --- |
| Unit Testing | Verify individual components and configurations | Odoo modules, custom code | Development Team |
| Integration Testing | Test interfaces between Odoo, OSS/BSS, Mobile Money | API calls, middleware, data synchronization | Integration Team |
| System Testing | Validate overall system functionality and workflows | End-to-end business processes | QA Team |
| User Acceptance Testing (UAT) | Validate solution meets business requirements | Business scenarios, real-world use cases | Business Users, QA |
| Performance Testing | Assess system under expected and peak loads | Response times, concurrency | Performance Testing Team |
| Security Testing | Identify vulnerabilities and ensure data protection | Penetration testing, vulnerability scans | Security Team |

2. Test Environment

- Mirror production environment for accuracy.

- Secure and isolated test data sets.

- Version control and access restrictions.

3. Defect Management

- Use defect tracking tools (e.g., Jira) for logging and monitoring.

- Prioritize defects by severity (Critical, Major, Minor).

- Defined SLAs for defect resolution.

F. Acceptance Criteria

| Deliverable | Acceptance Criteria | Sign-off Authority |
| --- | --- | --- |
| Functional Modules | Meet documented functional requirements with no critical defects | Business Owners / Sponsor |
| Integration Interfaces | Successful data exchange with OSS/BSS and Mobile Money with no loss | Integration Lead |
| Performance Metrics | Response time < 2 seconds under 10,000 concurrent users | Performance Testing Lead |
| Security Compliance | Pass all security tests and audits | Security Officer |
| User Training Completion | All key users trained with certification or sign-off | Training Coordinator |
| Documentation | Complete and approved user manuals, technical specs | Project Manager |

G. Quality Metrics

| Metric | Target | Measurement Frequency |
| --- | --- | --- |
| Defect Density | < 2 defects per 1,000 lines of code/configuration | Per development sprint |
| Defect Resolution Time | Critical defects fixed within 48 hours | Continuous |
| Test Coverage | 100% coverage of functional requirements | Per testing phase |
| User Satisfaction Score | ≥ 85% satisfaction in post-implementation surveys | After Go-live |

H. Continuous Improvement

- Conduct retrospectives and lessons learned sessions at key milestones.

- Implement corrective actions from audit findings and user feedback.

- Update processes and documentation to reflect improvements.