Work Breakdown Structure (WBS) – Deliverable-Based Hierarchy

Odoo ERP Integration

Jan-April 2025

Level 1: Project Management

- 1.1 Project Charter and Initiation Documents

- 1.2 Project Management Plan

- 1.3 Risk Management Plan

- 1.4 Communication Plan

- 1.5 Stakeholder Engagement Plan

- 1.6 Change Control Plan

- 1.7 Status and Progress Reports

- 1.8 Lessons Learned Documentation

- 1.9 Project Closure Report

Level 2: Requirements & Analysis

- 2.1 Requirements Gathering Sessions

- 2.2 Functional Requirements Document

- 2.3 Technical Requirements Document

- 2.4 Requirements Validation and Approval

- 2.5 Process Mapping and Gap Analysis

Level 3: Solution Design

- 3.1 High-Level Solution Architecture

- 3.2 Detailed Technical Design Documents

- 3.3 Integration Architecture Design (OSS/BSS, Mobile Money)

- 3.4 Security and Compliance Design

- 3.5 Data Migration Strategy and Design

Level 4: Development & Configuration

- 4.1 Odoo ERP Module Configuration

  - 4.1.1 Billing Module Setup

  - 4.1.2 CRM Module Setup

  - 4.1.3 Finance and Accounting Module Setup

  - 4.1.4 Procurement and Inventory Module Setup

  - 4.1.5 Service Management Module Setup

- 4.2 Customization and Enhancements

- 4.3 API and Middleware Development

- 4.4 Data Migration Scripts and Tools Development

- 4.5 Security Implementation (Role-based Access, Encryption)

Level 5: Testing

- 5.1 Test Planning and Strategy

- 5.2 Unit Testing

- 5.3 Integration Testing (ERP with OSS/BSS and Mobile Money)

- 5.4 System Testing

- 5.5 User Acceptance Testing (UAT)

- 5.6 Performance and Security Testing

- 5.7 Defect Tracking and Resolution

Level 6: Training & Change Management

- 6.1 Training Needs Analysis

- 6.2 Training Material Development

- 6.3 Training Sessions for Business Users

- 6.4 Training Sessions for IT and Support Teams

- 6.5 Change Management Communications

- 6.6 User Adoption Support

Level 7: Deployment & Go-Live

- 7.1 Deployment Planning

- 7.2 Data Migration Execution

- 7.3 Cutover and Transition Activities

- 7.4 Go-Live Support and Hypercare

- 7.5 Post-Go-Live Monitoring and Issue Resolution

Level 8: Project Closure

- 8.1 Final Project Reports

- 8.2 Knowledge Transfer and Documentation Handover

- 8.3 Post-Implementation Review

- 8.4 Lessons Learned Workshop

- 8.5 Formal Project Closure Sign-Off